## Slide 1: Module 2 Events Frontend
Matcovici Stefan
Diaconu Dan
Arhip Andrei-Emanoil
Frunza Teodor-Octavian
Rosca Alexandru
Leuciuc Nicolae

## Slide 2: Product Backlog Item
Test components
Added finishing touches to design
Adding editing possibility based on type of user (Module 1 and Module 3)
Diversifying models

## Slide 3: Done
Added front-end for editing (generating a new component)
Studied ngui-map for getting data from map (no concrete implementation yet)

## Slide 4: Work in Progress
Synchronizing with other modules
Getting data from map
Testing components or end-to-end testing? Both? None?

## Slide 5: Retrospective
😊 | 6
😐 | 0
#sad | 0
Good
Found the right work formula
Everyone knew their tasks
To be improved
Team cohesion
Teamwork
Task assignment according to personal knowledge and interest
Team spirit
To be improved
Lack of module meeting
Distribute work evenly throughout the week
Finding the right work formula