## Slide 1: Module 2 Events Frontend
Matcovici Stefan
Diaconu Dan
Arhip Andrei-Emanoil
Frunza Teodor-Octavian
Rosca Alexandru
Leuciuc Nicolae

## Slide 2: Product Backlog Item
Implementing edit function
Adding pictures to event type and zone
Further polish the design

## Slide 3: Done
Added edit component
Added pictures to each event type on map
Finishing touches to the site’s look
Integrated all other modules

## Slide 4: Retrospective
😊 | 6
😐 | 0
☹️ | 0
Good
Long awaited module meetings + collaboration with other modules
Support from teammates
Diversifying tasks
To be improved
Slight loss of overall picture
Choosing the right formula for large meetings

## Slide 5
Arhip Andrei
Unit testing
Backlog work
End to end testing
Adapting models to module 1
Design elements
Diaconu Dan
Unit testing
Event Form component
Overall design
Frunza Teodor
Base design
Dashboard, Event List, Event Detail
Leuciuc Nicolae
Navbar
Font
Rosca Alexandru
Base design
Dashboard, Event List, Event Detail

## Slide 6: PBI - Startup
Definition of ready
Discussing with all the other modules
Doing a lot of tutorials regarding Javascript, Typescript, Angular + front-end technologies (html5, css3, bootstrap)
Reading documentation
Setting up local environment
Setting up GitHub repository
Definition of done
Understanding our role and limitations in the project
Creating UML diagrams
Generating Angular application with angular-cli
Sharing the code and individually studying the application’s components

## Slide 7: PBI – Overall Design
Definition of ready
Generating components with angular-cli
Studying real-life applications of Angular
Reading documentation about using Google Maps extension
Definition of done
Developing 5 components
Uniformly dividing the site’s components
Refining the site’s design

## Slide 8: PBI – End to End Testing and Unit Testing
Definition of ready
Understanding Unit Tests and their purpose + utility
Discovering and implementing End to End testing
Definition of done
Successfully testing main services
Testing secondary elements

## Slide 9: PBI – Map Functionality
Definition of ready
Installing Ngui Map Package for our project
Understanding basic examples
API key from Google Maps
Definition of done
Integrating map component within the application
Getting input from map
Adding custom zone markers
Adding custom icons + legend

## Slide 10: PBI – Synchronizing with Module 1
Definition of ready
Discussing and properly understanding Module 1’s approach
Understanding our role and limitations in our relationship
Analyzing Module 1’s implementation and documentation (Spring, Swagger)
Definition of done
Matching models
Working services