## Slide 1: Module 2 Events Frontend
Matcovici Stefan
Diaconu Dan
Arhip Andrei-Emanoil
Frunza Teodor-Octavian
Rosca Alexandru
Leuciuc Nicolae

## Slide 2: Product Backlog Item
Testing components
Adding finishing touches to design
Editing based on user claims
Diversifying models

## Slide 3: Done
Added front-end for editing
Studied ngui-map for getting data

## Slide 4: Work in Progress
Unit Testing Components (or end-to-end testing)
Synchronizing with Module 1 and 3
Getting data from map

## Slide 5: Retrospective
#happy | 6
#neutral | 0
#sad | 0
Good
Found the right work formula
Successfully finishing individual work
To be improved
Team cohesion
Good
Teamwork
Task assignment according to personal knowledge and interest
Team spirit
To be improved
Lack of module meeting
Distribute work evenly throughout the week
Finding the right work formula
#happy | 6
#neutral | 0
#sad | 0
#happy | 6
#neutral | 0
#sad | 0
To be improved
Synchronizing with each other
Uneven contribution from members
Good
Achieving knowledge together

## Slide 6: PBI - Startup
Definition of ready
Discussing with all the other modules
Doing a lot of tutorials regarding Javascript, Typescript, Angular + front-end technologies (html5, css3, bootstrap)
Reading documentation
Setting up local environment
Setting up GitHub repository
Definition of done
Understanding our role and limitations in the project
Creating UML diagrams
Generating Angular application with angular-cli
Sharing the code and individually studying the application’s components

## Slide 7: PBI – Overall Design
Definition of ready
Generating components with angular-cli
Studying real-life applications of Angular
Reading documentation about using Google Maps extension
Definition of done
Developing 5 components
Uniformly dividing the site’s components
Refining the site’s design

## Slide 8: PBI – Synchronization and Unit Testing
Definition of ready
Understanding Unit Tests and their purpose + utility
Discussions with Module 1 about their approach
Definition of done
Successfully testing main services
Simulating Module 1’s API (mocking it for testing)
Correctly using a MVC approach