## Slide 1: Module 2 Events Frontend
Matcovici Stefan
Diaconu Dan
Arhip Andrei-Emanoil
Frunza Teodor-Octavian
Rosca Alexandru
Leuciuc Nicolae

## Slide 2: Product Backlog Item
Start Unit Testing
Further develop the design
Synchronizing with Module 1’s structure

## Slide 3: Done
Unit Tests for main service
Improved appearance
Thoroughly understanding Angular 2’s unit test environment, mocks

## Slide 4: Work in Progress
Unit Testing Components
Finishing application’s features
Synchronizing with Module 1

## Slide 5: Retrospective
😊 | 6
😐 | 0
☹️ | 0
Good
Teamwork
Task assignment according to personal knowledge and interest
Team spirit
To be improved
Lack of module meeting
Distribute work evenly throughout the week
Finding the right work formula